Phase 1: UIA Exploration & Verification

- Task 1.1 – Traverse the UIA tree of any foreground window
• Write a small script (Python or C#) that, given the focused window, prints every node’s:
  – ControlType (e.g. Button, Image, Edit)
  – Name (or AutomationId)
  – BoundingRectangle (x1, y1, x2, y2)
• Run it on: Notepad, Calculator, File Explorer, and an Electron app (e.g. WhatsApp Desktop).

- Decision Point 1 – Does UIA show usable child controls (buttons, images, links) with meaningful names/IDs?

  - Yes → Non-AI path (proceed to Phase 2).

  - No → Fallback to AI path (skip ahead to Phase A1).

Phase 2: Non-AI Path – Filter & List Clickable Elements

- Task 2.1 – Define “clickable” ControlTypes
• Typical set: Button, Image, Hyperlink, MenuItem, ListItem, CheckBox, RadioButton, Edit, ComboBox.
• In Python: filter for node.ControlTypeName in {…}. In C#: filter on node.Current.ControlType.

- Task 2.2 – Dump a JSON of clickables for the active window
• Output format (list of objects):

json

CopyEdit

[

{ "controlType": "Button",   "name": "Copy",     "bounds": [x1,y1,x2,y2] },

{ "controlType": "Image",    "name": "OutlookLogo","bounds":[…]   },

{ "controlType": "Hyperlink","name": "GitHub",   "bounds": […]   },

…

]

• Test on multiple apps (native & Electron) and in Chrome/Edge pages with proper ARIA/alt text.

- Decision Point 2 – Are these JSON exports complete/useful?

  - Yes → Continue Non-AI (go to Phase 3).

  - No → Some windows (e.g. games) show no clickables → Fallback to AI (jump to Phase A1).

Phase 3: Non-AI Path – Screenshot & Overlay Highlight

- Task 3.1 – Capture the active window’s screenshot
• Python: PIL.ImageGrab.grab() → crop to UIA’s window bounds.
• C#: Graphics.CopyFromScreen() → capture window rectangle.

- Task 3.2 – Draw semi-transparent rectangles and labels over each “clickable” from Phase 2
• Use PIL’s ImageDraw.rectangle() + ImageDraw.text() (Python).
• Or create a borderless, transparent WinForms/WPF overlay and draw GDI+ rectangles (C#).

- Decision Point 3 – Does the overlay accurately highlight every clickable control?

  - Yes → Proceed to Phase 4 (finalize non-AI demo).

  - No → If some controls aren’t exposed (missing UIA nodes) → Fallback to AI path (Phase A1).

Phase 4: Non-AI Path – “Click-Anywhere” Inspector & Demo App

- Task 4.1 – Global “Ctrl+Alt+Click” hook to test a single screen-point
• On click, call UIA’s ElementFromPoint(x,y) → get that control’s metadata.
• Display a transient tooltip or console message:

mathematica

CopyEdit

Clicked at (x, y):

– ControlType: Button

– Name: “Save”

– Bounds: [200, 150, 280, 190]

- Task 4.2 – Wrap Phases 2–4 into a minimal tray-resident tool
• Hotkeys:
  – F8 → run Phase 2+3: highlight all clickables on screen.
  – Ctrl+Alt+Click → run Task 4.1 inspector.
• Tray icon with “Inspect Mode,” “Highlight Mode,” “Exit.”
• Gracefully handle windows with no UIA elements (display “No UIA controls detected”).

- Deliverable: A single “OmniParserWindows” script/exe that lets you:

  - Press F8 to highlight all clickable controls (non-AI).

  - Ctrl+Alt+Click to inspect the control under cursor.

Phase 5: (Optional) Non-AI Path – Extend to Browser ARIA/Text Extraction

- Task 5.1 – Include additional ControlTypes for web pages
• Hyperlink (links), Button, Image (with alt-text), Edit (search boxes), ComboBox, ListItem.

- Task 5.2 – Test on a variety of websites
• google.com, github.com, amazon.com, internal apps.
• Verify you capture:
  – Buttons (“Sign In,” “Search”)
  – Links (“Home,” “Issues”)
  – Images with meaningful alt (e.g. company logos)
  – Input boxes (e.g. search fields with “Search” name)

- Decision Point 4 – Are most browser elements correctly exposed?

  - Yes → Finish non-AI demo (Phase 6).

  - No → Some sites lack ARIA/alt text → those specific controls may be unlabeled → Fallback to AI (phase A1).

Phase 6: Non-AI Path – Polish & (Deferred) Packaging

- Task 6.1 – Logging & config
• Log JSON dumps to a local folder (timestamped).
• Config file to include/exclude ControlTypes, set overlay colors, hotkey customization.

- Task 6.2 – Error handling
• If UIA fails (e.g. custom-rendered window), show “UI Automation unavailable.”
• If a control’s Name is empty, show its ControlType anyway (e.g. “Unnamed Button”).

- Task 6.3 – (Deferred Packaging)
• If Python: plan PyInstaller steps; if C#: plan Visual Studio Publish.
• Do not package yet—finalize feature set first.

- Deliverable: A polished non-AI “OmniParserWindows” prototype with full docs on usage and limitations.

Fallback AI Path

When UIA is unavailable or insufficient (e.g. a custom-rendered game, an unlabeled web component), switch to a vision-based route. These steps assume you already have some familiarity with collecting data via UIA (Phase 1) but now need to “see” controls purely from pixels.

Phase A1: Identify Missing Controls & Collect Training Examples

- Task A1.1 – Detect which windows lack UIA support
• Extend Phase 1 script to log “ControlCount = 1 (just the Window)” or “no Actionable children.”
• Whenever you see that, mark this window as “UIA-unsupported.”

- Task A1.2 – For each unsupported window, collect (screenshot + bounding boxes) manually or semi-automatically
• Use persistent screen capture (e.g. press F9) to save a raw PNG.
• Manually draw or use a simple annotation tool (LabelImg, VoTT) to draw bounding boxes around every clickable element.
• Label each box with a class name (e.g. “PlayButton,” “InventoryIcon,” “JumpIcon”).

- Deliverable: A small “vision-training” dataset:

pgsql

CopyEdit

AI_Training/

images/

window1.png

window2.png

…

annotations/

window1.json  (list of {label, bbox} for each clickable)

window2.json

…

Phase A2: Train a Basic Object Detector

- Task A2.1 – Convert annotations to COCO or Pascal VOC format
• COCO JSON: list of images + corresponding annotations with bbox and category_id.
• Map your custom labels (e.g. “PlayButton” → category 1, “InventoryIcon” → category 2, etc.).

- Task A2.2 – Choose a lightweight detector (e.g. SSD MobileNet or YOLOv5)
• Write training code (PyTorch or TensorFlow) to load your dataset.
• Train for ~10 epochs, monitor mAP on a validation split.
• Aim for IoU ≥ 0.5 and recall ≥ 90 % if possible.

- Deliverable: A trained model file (ai_icon_detector.pth or yolov5_weights.pt) and a small inference script (detect_ai.py) that:

bash

CopyEdit

python detect_ai.py --image screenshot.png

outputs:

json

CopyEdit

[

{ "label": "PlayButton",  "confidence": 0.92, "bbox": [x1,y1,x2,y2] },

{ "label": "InventoryIcon","confidence":0.87, "bbox":[…] }

]

Phase A3: Integrate AI Detector into the Tool

- Task A3.1 – Modify the “non-AI” highlight routine (Phase 3) to fall back on AI detector when UIA shows no children

  - Attempt UIA list (Phase 2).

  - If empty or missing desired controls, run detect_ai.py on the screenshot.

  - Use its output to draw overlays (Phase 3).

- Task A3.2 – Adapt “Click-Anywhere” inspector to use AI when UIA fails at that point

  - On Ctrl+Alt+Click → call UIA ElementFromPoint.

  - If it returns only the top‐level window (no meaningful control), pass the full screenshot and click point into the detector’s logic:

    - Check if (x,y) is inside any predicted bbox.

    - If so, report that label.

- Deliverable: A unified tool that, for any window:

  - If UIA works → uses non-AI to list/highlight/inspect.

  - If UIA doesn’t work → uses AI detector to list/highlight/inspect.

Phase A4: Polish & (Deferred) Packaging of Hybrid Tool

- Task A4.1 – Configuration options
• Enable/disable AI fallback per user preference.
• Allow users to specify minimum confidence threshold.

- Task A4.2 – Logging hybrid sessions
• Log whether UIA or AI path was used for each window.
• Store detection results (JSON) under logs/Hybrid/….

- Task A4.3 – User messaging
• If AI fallback is triggered, show a brief toast: “UIA unavailable—using vision model.”

- Deliverable: A single “OmniParserWindows” tool (Python or C# + Python) that seamlessly switches between non-AI and AI routes as needed, with full usage docs.

Combined Roadmap Snapshot

pgsql

CopyEdit

Phase 1: UIA Exploration & Verification

└─ Decision 1 → If UIA OK → Phase 2, else → Phase A1

Phase 2: Non-AI → List Clickables → Decision 2 → If non-AI OK → Phase 3, else → Phase A1

Phase 3: Non-AI → Screenshot + Overlay → Decision 3 → If overlay OK → Phase 4, else → Phase A1

Phase 4: Non-AI → Click-Anywhere Inspector → Phase 5

Phase 5: Non-AI → Browser ARIA/Text Extraction → Decision 4 → If OK → Phase 6, else → Phase A1

Phase 6: Non-AI → Polish + (Deferred) Packaging

Fallback AI Path:

Phase A1: Identify missing UIA → Collect vision‐training data

Phase A2: Train object detector on collected data

Phase A3: Integrate AI detector into highlight/inspect routines

Phase A4: Polish hybrid tool + (Deferred) Packaging

- Bolded decision points ensure you only train or ship an AI model when UIA alone cannot handle the target window.

- Non-AI phases give you a stable, fully-functional pipeline for native/Electron/browser windows.

- AI fallback phases let you handle anything UIA misses (custom-rendered games, unlabeled web elements).

Pick your starting point (Phase 1), iterate until Decision 1, and only when UIA fails do you switch to the AI branches (A1–A4). That way, you always have a “stable” non-AI path, with a clear contingency to bring in vision models if needed.